## Slide 1: CAPSTONE PROJECT

## Slide 2: High level architecture view
MyJD
(file exchange)
JDLink Machine Data
(Equipment info)
JD Field Connect
(Field/Weather etc.)
JD API
...
HTTP/REST
HTTP/REST

## Slide 3: iOS Apps
JD Farmer
  Main functionality
JD Farmer Auto
  Type: Audio
  Handle voice commands while driving

## Slide 4: JD Farmer
Focusing on user experience and views of application gives the possibility of:
1. Fast prototyping
2. Always viewable software to present to the customer (even though technical side may still need development)
3. Fulfillment of majority of requirements at the beginning
4. By having a prototype we can narrow down which technical side needs to be studied
Pattern: MVC
Notes: From the grand scheme of architecture and the requirements presented by the John Deere, I think that it is good to use MVC as organization of our projects.
By taking into account that customer is mostly interested in overall experience in the car – I think that architecture drivers should be geared towards user experience and the views.
The reasons are provided on the next slide

## Slide 5: JD Farmer Auto
Pattern: ?? Delegation

## Slide 6: Gateway
Pattern: MIDDLEWARE
Separation of concerns
Possibility to add other protocols without changing logic
Testability
Additional functionalities:
  logging
  permissions
  data preprocessing
  other possible logics
https://blog.feathersjs.com/design-patterns-for-modern-web-apis-1f046635215

## Slide 7: Technology
iOS Apps:
  XCode, SWIFT
Gateway:
  Eclipse/VS Code, Java, … to be defined

## Slide 8: General plan
11th of Oct: Have a list of Drivers drafts
14th of Oct: Have a list of Drivers solutions drafts
18th of Oct: Main Design Decisions drafted
21st of Oct:
  Prototype is ready to demonstrate
  SW Architecture document v.0.1
  Technologies, Design Patterns finalized
22nd of Oct: Sprint REVIEW
25th of Oct:
  SW Architecture doc v.0.2
  Have a list of high priority Data & Functions
  Activities identified: responsibilities in development distribution (team-module mapping)
  Detailed Architecture Design created

## Slide 9: TO SUMMARIZE
While thinking of how architecture and development of software should go we tried to answer the following questions:
1. On 22nd October will we have something to show to the client, even though the data is just dummy - Prototype
2. We also accept the risk that not all requirements will be fulfilled in 10 weeks' time so on final presentation on 20th of December, people will definitely be more concerned about WHAT the application does and not HOW it does. So sacrificing a bit of speed or huge data consumption should not be the obstacle.

## Slide 10: THANK YOU FOR LISTENING